## Slide 1
AirAware
Digital Twin & Machine Learning System for Indoor Air Quality
FRAMEWORK
SCRUM Agile
DOMAIN
AIoT — Midterm
SPRINTS
3 × 2 Weeks
TECH STACK
Python · NumPy · Streamlit
Product Owner / Developer
Muhammad Luthfi Zafir - 113023203
Developer
Yadhu Kiran - 114611036
Scrum Master
Samrudh KM - 114711007
Data Analyst
吳秉哲- 112021088

## Slide 2
AirAware
SCRUM Report
Agenda
01
Project Overview
Background, objectives & tech stack
02
SCRUM Framework
Roles, ceremonies & product backlog
03
Sprint 1 — Data Layer
CSV loading, preprocessing & validation
04
Sprint 2 — ML & Digital Twin
Ridge regression, predictions & twin
05
Sprint 3 — Dashboard
Visualisation, testing & integration
06
Results & Retrospective
Test results, velocity & lessons learned

## Slide 3
01 PROJECT OVERVIEW
What is AirAware?
An AIoT system that monitors, simulates and predicts indoor air quality across multiple rooms using a Digital Twin architecture.
5-LAYER ARCHITECTURE
1
Data Source
1,000 CSV records
2
Processing
Clean & preprocess
3
ML Model
Ridge Regression
4
Digital Twin
3 virtual rooms
5
Visualisation
Streamlit dashboard
TECHNOLOGY STACK
Pandas + NumPy
Data pipeline & ML (no sklearn)
Ridge Regression
Multi-output, λ=0.15, pure NumPy
Streamlit
Live dashboard, 5-sec auto-refresh
IoT Dataset
1,000 real sensor readings, 10 occupants

## Slide 4
02 SCRUM FRAMEWORK
Roles, Ceremonies & Backlog
Product Owner
Defines vision, prioritises backlog, accepts deliverables
Scrum Master
Facilitates ceremonies, removes blockers, enforces process
Development Team
Designs, builds and tests all system components
CEREMONIES
Sprint Planning
→
Daily Stand-up
→
Sprint Review
→
Retrospective
SPRINT PLAN
Sprint | Duration | Focus | Points | Status
Sprint 1 | Week 1 | Data Collection & Processing | 14 | ✓ DONE
Sprint 2 | Week 2 | Machine Learning & Digital Twin | 23 | ✓ DONE
Sprint 3 | Week 3 | Dashboard, Testing & Integration | 29 | ✓ DONE

## Slide 5
S1
Data Collection & Processing
WEEK 1 – 2 | 14 STORY POINTS | STATUS: DONE
Sprint Goal: Build a robust data ingestion and preprocessing layer — the foundation for all ML and visualisation work.
load_csv_data()
✓ 1,000 records loaded
✓ Timestamps parsed
✓ Room labels assigned
✓ 12 numeric columns converted
preprocess_row()
✓ AQI → [0, 300]
✓ Temp → [10, 45°C]
✓ Humidity → [0, 100%]
✓ CO2 → [300–5000 ppm]
Room Simulation
✓ Deterministic Gaussian offsets
✓ Seeded by room + timestamp
✓ ±2.5 AQI, ±0.8°C
✓ ±1.5% RH, ±8 ppm CO2
Test Case | Result | Timing
CSV Loading | PASS | < 0.5 s
Data Processing (clamp) | PASS | < 1 ms
Dataset Integrity (0 missing) | PASS | —

## Slide 6
S2
Machine Learning & Digital Twin
WEEK 3 – 4 | 23 STORY POINTS | STATUS: DONE
RIDGE REGRESSION MODEL
Algorithm:
Multi-Output Ridge Regression
Regularisation:
λ = 0.15 (L2)
Input X:
[1, AQI, Temp, Humidity, CO2]
Output y:
[next AQI, Temp, Humidity, CO2]
Weight Matrix W:
Shape (5 × 4)
Formula:
W = (XᵀX + λI)⁻¹ Xᵀy
Train/Test:
80% train / 20% test (sequential)
Library:
Pure NumPy — no sklearn
ML EVALUATION (20% TEST SET)
AQI
MAE: ~2.3
RMSE: ~3.1
Temperature
MAE: ~0.4°C
RMSE: ~0.6°C
Humidity
MAE: ~1.2%
RMSE: ~1.8%
CO2
MAE: ~8.5
RMSE: ~12.4
DIGITAL TWIN LAYER
create_room_entity()
Instantiates virtual room with current + predicted state
get_sensor_data()
Fetches CSV readings at active timestep for all 3 rooms
hydrate_predictions()
Runs ML inference per room; stores forecasts in twin

## Slide 7
S3
Dashboard, Testing & Integration
WEEK 5 – 6 | 29 STORY POINTS | STATUS: DONE
TENANT DASHBOARD
OWNER DASHBOARD
AQI Health Badge
Green / Orange / Red EPA bands
Wellness Score
AQI + temp + humidity composite
Trend Charts
AQI live + predicted next step
CO2 Status
Optimal / Normal / Elevated
All-Room Comparison
Table sorted by AQI
Property Condition
Humidity-based: Good/Dry/Critical
Smart Alerts
Abnormal sensor value detection
Best/Worst Room
Highlights at-risk rooms instantly
Auto-refresh every 5 seconds via st_autorefresh | Session-state timestamp advances each cycle | Model trained once and cached

## Slide 8
Test Results
7 / 7 Tests Passed — 100% Pass Rate
1
CSV Loading
Data Collection
< 0.5 s
PASS
2
Data Preprocessing
Data Processing
< 1 ms
PASS
3
Model Training (5×4)
Machine Learning
< 0.01 s
PASS
4
ML Evaluation (MAE/RMSE)
Machine Learning
—
PASS
5
Single Inference
Digital Twin
< 0.01 ms
PASS
6
Full Refresh Cycle
Integration
< 5 ms
PASS
7
Dataset Integrity
Data Quality
—
PASS
evaluate.py: Standalone MAE/RMSE script confirms model accuracy independently of Streamlit dashboard

## Slide 9
06 RESULTS
Sprint Velocity & Burndown
66
Story Points Delivered
3/3
Sprints On Time
100%
Velocity
6 wks
Total Duration
DEFINITION OF DONE
Code reviewed and committed to repo
All relevant test.py cases pass
evaluate.py MAE within bounds
Feature visible in Streamlit dashboard
No regressions in prior passing tests

## Slide 10
RETROSPECTIVE
Lessons Learned & Risk Register
LESSONS LEARNED
Pure NumPy ML
Avoided sklearn/scipy; ensured Python 3.13+ compatibility
Sequential splits
No-shuffle splits prevent data leakage in time-series
Clear DoD
Test-linked DoD made sprint completion objective & unambiguous
Dual scripts
evaluate.py + test.py separation sped up debugging cycles
SCRUM ceremonies
Even lightweight dailies kept priorities aligned across 6 weeks
RISK REGISTER
Python 3.13+ scipy incompatibility
Mitigation: Pure NumPy
Mitigated
CSV schema drift / missing values
Mitigation: pd.to_numeric coerce
Resolved
Model underfitting (linear only)
Mitigation: Evaluated 80/20 split
Accepted
Streamlit perf on auto-refresh
Mitigation: Cached model/data
Mitigated

## Slide 11
Project Complete
AirAware — AIoT Midterm Deliverable
100%
Sprint Velocity
7 / 7
Tests Passed
3
Sprints On Time
<0.01ms
Inference Latency
1,000
Records Processed
3
Rooms Monitored